Capstone Project

Gantt Chart

# Module 3

## Exercise 2

Et bilde som inneholder tekst, programvare, nummer, Font

Automatisk generert beskrivelse

We have chosen to define the original project activity timeline as the latest start and finish of the project. The Gantt chart seen above is the timeline which the team feels most applicable. We therefore recommend 46 days for the project.

As for earliest start and finish, we feel the market research could be combined with the Requirement analysis and possibly be shortened to 8 days. UI/UX design could be combined with FrontEnd and together span 25 days in order to finish simultaneously with BackEnd. Database Setup and API Integration would follow the same path as the Gantt chart above. Rather than having an initial test phase, we would opt to have continuous testing throughout the development stage. User Acceptance Testing and the Final Revision stage would be combined and finish 2 days later than the development stage. We would shorten the Launch Preparation stage to 3 days and have the App Launch the following day. This shortens the overall timeline to 34 days.